Computer Science Project Weekly Progress Report

| Surname | Shajibul Islam |
| --- | --- |
| Given Names | Nayem |
| Student ID | 23396041 |
| Master/Major | Master of Computing (Cyber Security) |
| Supervisor | Sajib Mistry |
| Project Title | Security Automation for Small Businesses (SMBs) |
| Group Number | 5 |
| Reporting Week | Week 1 From 16 / 02 / 26 To 20 / 02 / 26 |

What is your own assessment of your progress this week?

| Excellent | Good | Fair | Poor | No Progress |
| --- | --- | --- | --- | --- |
|  | *** |  |  |  |

Breakdown of the time spent on the project for this reporting week (add more rows if needed). If you are part of a team, be specific to what you actually did.

| Activity | Number of hours (indicative) |
| --- | --- |
| Team formation, role assignment, and setting up communication channels. | 2 |
| Brainstorming and selecting project topic (Security Automation for SMBs). | 2 |
| Researching cybersecurity challenges for SMBs to justify project relevance | 2 |
| Defining project goals, scope, and identifying initial resources/references. | 2 |
| TOTAL | 8 (hours) |

Note that as per the unit outline, you are expected to spend at least 8 quality hours per week on this project unit, very much like any 25-credit unit you are studying.

Highlights of the achievements made this week:

- Highlight 1: Officially formed a 5-member project team and established communication/collaboration tools.

- Highlight 2: Finalized the project topic and primary goal: automating security monitoring, threat detection, and response for SMBs.

- Highlight 3: Conducted preliminary research and defined a rough outline of the project scope and key features.

Further detail to report to your supervisor, please include any concerns you may have: