Computer Science Project Weekly Progress Report

| Surname | Shajibul Islam |
| --- | --- |
| Given Names | Nayem |
| Student ID | 23396041 |
| Master/Major | Master of Computing (Cyber Security) |
| Supervisor | Sajib Mistry |
| Project Title | Security Automation for Small Businesses (SMBs) |
| Group Number | 5 |
| Reporting Week | Week 2 From 23 / 02 / 26 To 27 / 02 / 26 |

What is your own assessment of your progress this week?

| Excellent | Good | Fair | Poor | No Progress |
| --- | --- | --- | --- | --- |
|  | *** |  |  |  |

Breakdown of the time spent on the project for this reporting week (add more rows if needed). If you are part of a team, be specific to what you actually did.

| Activity | Number of hours (indicative) |
| --- | --- |
| Work Division: Delegated technical modules and research responsibilities among the five members. | 2 |
| Tool Selection: Evaluated and selected the software stack for automation and threat detection. | 2 |
| Value Proposition: Defined how the tool addresses gaps for SMBs lacking dedicated IT teams. | 3 |
| Impact Analysis: Documented business continuity and community trust benefits. | 3 |
| TOTAL | 10 (hours) |

Note that as per the unit outline, you are expected to spend at least 8 quality hours per week on this project unit, very much like any 25-credit unit you are studying.

Highlights of the achievements made this week:

- Highlight 1: Defined the project’s core mission to enable SMBs to implement enterprise-level security affordably

- Highlight 2: Established requirements for real-time threat mitigation and low-maintenance automation to ensure minimal manual intervention

- Highlight 3: Identified key benefits including cost-effective security, data safeguarding, and building community trust.

Further detail to report to your supervisor, please include any concerns you may have:

We have successfully mapped out the workflow designed for users without deep technical expertise. Our next phase involves setting up the development environment for the selected tools. No major concerns at this time.